System Monitoring, Alarming, Reporting, and Tracking System (SMARTS)

Software Test Report

Ronald A. Bueler

CS-701

University of Colorado, Colorado Springs

April 22, 2001

TABLE OF CONTENTS

1.0 Purpose	1

1.1 Purpose of the STR	1

1.2 Scope of the product	1

1.3 Definitions	1

1.4 References	2

2.0 SMARTS General Description	2

3.0 Test Approach	2

3.1 Introduction	2

3.2 Hardware Requirements	3

3.3 Software Requirements	3

4.0 Detailed Test Plan	3

5.0 Test Results	4

6.0 Software Requirements Test Matrix	5

# 1.0 Purpose

This is the Software Test Report (STR) for the System Monitoring, Alarming, Reporting and Tracking System (SMARTS) being developed in partial fulfillment of a Masters of Engineering in Software Systems Engineering degree at the University of Colorado, Colorado Springs. The object of SMARTS is a low cost, flexible computer monitoring package that will monitor a suite of computer systems, critical system components and applications, provide automatic escalation of alarms, record all collected data in a standardized RDBMS, and generate reports based on the data. General background information on the overall project, problem being solved, how the program described in this document addresses the problem, and information on the platform the program is being developed for can be found online at http://cs.uccs.edu/~rabueler.

## 1.1 Purpose of the STR

The purpose of this document is to record results of SMARTS functional testing. Because of time constraints and development slips, only a partial implementation of SMARTS was tested.

This test report captures all original user requirements and was used to determine the degree to which SMARTS satisfies user requirements and design goals. This test report is intended to record testing of all user requirements and should be used throughout the lifecycle of SMARTS.

This test report includes a list of reference documents, a program overview, the fundamental test approach, as well as a complete set of software requirements listed in a matrix. Each requirement in the matrix has three columns to describe the priority, test result, and test method.

## 1.2 Scope of the product

SMARTS is being developed with a very focused nature and purpose. It primarily consists of a set of applications that interface and query a database. It is assumed the database will contain all necessary fields to produce the reports and end-user interfaces. However, functionally SMARTS has many more requirements than merely displaying reports based on contents of a database. Refer to the software requirements document or the matrix at the back of this document for further information on SMARTS.

## 1.3 Definitions

The following definitions are provided as a reference resource:

IMAP - Internet Message Access Protocol. A protocol used to transfer messages between a message store (mail server) and an end-user’s email client software.

POP3 - Post Office Protocol - Version 3. A protocol used to transfer messages from a message store (mail server) to an end-user's email client software.

SMTP - Simple Mail Transport Protocol. A protocol used to transfer messages from an end-user's email client software to a message transport agent (MTA); or between different MTA's

MTA  - Message Transport Agent. A server that receives and transmits SMTP messages.

TLS  - Transport Layer Security. Commonly known as Secure Socket Layer. Provides an authentication and encryption of data between the client and the server.

HTTP - Hypertext Transport Protocol. The default protocol used by web browsers such as Netscape Navigator and Microsoft Internet Exporer.

LDAP - Lightweight Directory Access Protocol. A protocol used to communicate between an end-user's client software and the LDAP database.

## 1.4 References

SMARTS Project Proposal, 23 Jan 01

SMARTS Software Requirements Document, 31 Jan 01

SMARTS Software Design Document, 20 Mar 2001

SMARTS Software Test Plan, 6 Apr 2001

Software Product Assurance Techniques for Reducing Software Risk, William L. Bryan and Stanley G. Siegel, Prentice Hall, 1988.

Software Testing Techniques, Boris Beizer, 2nd Ed, Thomson Computer Press, 1990

# 2.0 SMARTS General Description

SMARTS is a low cost, flexible computer monitoring package that will monitor a suite of computer systems, critical system components and applications, provide automatic escalation of alarms, record all collected data in a standardized RDBMS, and generate reports based on the data. SMARTS will report on many network performance characteristics including service response times, system availability, concurrent connections, average disk space used for each server, mailbox size for customers, etc. This STR only describes results of the reporting components of SMARTS. Tests for the other portion of this project (creation and collection of the server side data) are recorded in another test being conducted by Joe Hall.

# 3.0 Test Approach

## 3.1 Introduction

This section defines the general approach for testing SMARTS. The general testing approach for the SMARTS system focuses on functional testing. The functional testing conducted takes the user’s point of view.

Based on the evaluation framework, test data from this functional review have been surveyed to determine if SMARTS is acceptable for use.

The overarching SMARTS function is to provide reports on key network component performance for purposes of trending, engineering load analysis, and managerial review for business needs.

Some critical functions (CFs) that SMARTS should perform and pass testing:

- CF-1:  Does SMARTS support the engineering, trending, and managerial staff’s needs?

- CF-2:  Does SMARTS support system monitoring, tracking, and trending requirements?

- CF-3:  Is SMARTS operationally suitable in its intended environment?

CF-1 and CF-2 must be evaluated satisfactorily for SMARTS to pass testing. CF-3 must be resolved satisfactorily for the system to be rated effective. Data to rate these CFs was collected during functional test events, analysis, and inspection.

## 3.2 Hardware Requirements

SMARTS software was tested on the development and operational platform. These platforms are one in the same. The test environment for the operational SMARTS included communications lines, how the programs interact with other processes such as the operating system, compilers, application software, and utility routines.

## 3.3 Software Requirements

System testing was conducted on SMARTS after the developmental code went through unit and integration test, and was judged stable enough for functional testing. A set of database utility tools and products were used to verify database contents prior to report generation and output.

# 4.0 Detailed Test Plan

Test scenarios and test procedures were used to demonstrate SMARTS functional requirements were met. Testing concentrated on functionality to ensure that individual SMARTS components meet user requirements.

Most of the test steps required analysis or inspection of an output or the contents of a database to ensure the SMARTS software is accurate in computations and the data handling provides database validity and correctly depicts the intent of the requirement.

# 5.0 Test Results

SMARTS met basic reporting functionality and passed two of three critical areas: “Does SMARTS support the engineering, trending, and managerial staff’s needs?”; and “Does SMARTS support system monitoring, tracking, and trending requirements?”

Although far from complete, SMARTS reporting MARGINALLY fulfilled the user’s basic set of requirements. SMARTS achieved most of the user’s design goals.

SMARTS development should continue along with functional testing until all user requirements are fully implemented. The foundation set of SMARTS functionality passed test and evaluation even though the project was delayed due to many problems with installation and configuration of the Oracle DB and COTS products.

The detailed results of the testing are documented in section 6 below.

6.0 Software Requirements Test Matrix

I – inspection, D – demo, A – analysis, P – pass, F – fail, NI – not implemented

H –high priority, M – medium priority, L – low priority

| Requirement | Priority | Test Method | Result |
| --- | --- | --- | --- |
| 3.1 Alarm reporting |  |  |  |
| 3.1.1 SMARTS shall produce a report for alarming conditions. | H | D | NI |
| 3.1.2 The alarming report shall contain a brief message describing the trigger with a unique date-time-group field name. | H | D, A | NI |
| 3.1.3 The alarming report shall contain the data triggering value. | H | D, A | NI |
| 3.1.4 The alarming report shall contain the system hostname affected by the alarm condition. | H | I | NI |
| 3.1.5 The alarming report shall contain the service affected by the alarm condition. | M | I | NI |
| 3.1.6 The alarming report shall be sent via email to targeted end-users. | H | D | NI |
| 3.2 Near real-time queries |  |  |  |
| 3.2.1 The end-user shall be able to obtain near real-time system information. | M | D, A | P |
| 3.2.2 The end-user shall be able to access near real-time information via an Internet/Web based browser such as Netscape Navigator or Microsoft Internet Explorer. | M | D | P |
| 3.2.3 The web-based queries shall be no older than 5 minutes from time of collection. | L | A, I | P |
| 3.2.4 The web-based queries shall be protected and only accessible to users with an authorized user identification (UserID) and valid password. | L | D, A | F |
| 3.2.5 The end-user shall be able to select one of several predefined queries. | M | D | P |
| 3.2.6 The end-user shall be able to conduct ad-hoc queries by supplying key fields such as system name, data variable of interest, and start/end times. | L | D, A | NI |
| 3.2.7 The web pages shall be automatically refreshed/updated at predetermined intervals in the end-users browser screen. | L | D, A | NI |
| 3.3 Standardized daily reports |  |  |  |
| 3.3.1 SMARTS shall produce and send daily reports via email to a set of users listed in a subscription table. | H | D | P |
| 3.3.2 SMARTS daily reports shall contain every data point of any variable reported. | L | D, I, A | P |
| 3.3.3 SMARTS daily reports shall contain daily performance summaries of each server monitored. | M | A, I | P |
| 3.3.4 SMARTS daily reports shall provide the number of bytes received and transmitted (throughput). | M | I | NI |
| 3.4 Standardized management reports |  |  |  |
| 3.4.1 SMARTS shall produce and send management reports via email to a set of users listed in a subscription table. | H | D | P |
| 3.4.2 SMARTS management reports shall contain daily averages of any variable reported. | M | D | P |
| 3.4.3 SMARTS management reports shall list the total number of CWUSA customers. | L | D | NI |
| 3.4.4 SMARTS management reports shall provide service response times. | L | D | NI |
| 3.4.5 SMARTS management reports shall provide overall system utilization percentages. | H | D, A | P |
| 3.4.6 SMARTS management reports shall provide the average mailbox disk space used by each customer. | L | D, A | NI |
| 3.4.7 SMARTS management reports shall provide average memory utilization for each server. | H | D, A | P |
| 3.4.8 SMARTS management reports shall provide the number of connections for each of the following major service types: SMTP, IMAP, POP, HTTP, LDAP, XML. | L | D, A | NI |
| 3.4.9 SMARTS management reports shall provide the average number of concurrent connections. | L | D | NI |
| 3.4.10 SMARTS management reports shall provide average total number of bytes transmitted and received over monitored systems. | M | D, A | NI |
| 4.0 Non-functional Requirements |  |  |  |
| 4.1 SMARTS shall make maximum use of available off-the-shelf software components as possible while still fulfilling all functional requirements. | H | I | P |
| 4.2 SMARTS shall be designed in such a way that the system’s structure or some of its components can be reused again as requirements expand (i.e., reusability). | H | A | P |
| 4.3 SMARTS shall be developed with an emphasis on modifiability. The developer of SMARTS shall ensure that it can be changed quickly and cost effectively. | H | A, I | P |
| 4.4 SMARTS software code shall be designed and implemented with low coupling and high cohesion to minimize impacts and testing requirements for minor software changes. | H | A, I | P |
| 4.5 SMARTS shall not interfere with any other program on the end-users computer. | H | D, A | P |
| 5.0 Interface Requirements |  |  |  |
| 5.1 Users of SMARTS shall be able to interact with the system via the web and from any location having an Internet connection. | H | D | P |
| 5.2 SMARTS shall interface with an Oracle 8i RDBMS for production of reports. | H | D, I | P |
| 5.3 SMARTS shall be compatible with Perl 5.6. | H | A | P |
| 5.4 SMARTS shall allow the end-user to use an Internet/Web based browser such as Netscape Navigator or Microsoft Internet Explorer. | H | D | P |